Weekly Worklog — Medical AI Project

Name: Dang Khoa Le

Student ID: 103844421

Coverage: Week 3 (documentation of researches and model benchmarking)
Total time logged: 18 hrs (per activity breakdown below)

## 0) Executive snapshot

- Delivered a Fine-tuning Dictionary (KD1/KD2) that standardises our end-to-end pipeline: data mining → QAC unification → augmentation → distillation (teacher→student) → LoRA SFT → GRPO → benchmarking → inference & routing.
Document link: https://hackmd.io/@ngFNmXW1RVOfNb7b3NYBJg/instruction

- Ran the first large-scale benchmark on MedAlpaca-7B over 147,217 MCQs; Overall accuracy 21.02% (below a 4-choice random baseline ≈ 25%), exposing formatting and knowledge-coverage gaps that our KD/GRPO plan directly targets.
Model Benchmark CSV (MedAlpaca-7B):

https://drive.google.com/file/d/1Uw0zW3gpW5FjONSdoRdAfzfgyEvUYyok/view?usp=sharing

- Active Collab session for model benchmarking:

https://colab.research.google.com/drive/12PLhfgMa17FZtS6L8ChFh9WDZwBbfb7A?usp=sharing

## 1) Task 1 — Fine-tuning Dictionary (KD1 + KD2)

Time: 12h

### 1.1 What I produced

- A single source of truth for datasets, schemas, augmentation, distillation, LoRA/GRPO training, evaluation, and multi-model inference.

- All guidance is model-agnostic but optimised for MedGemma-27B (teacher) and Qwen3-4B/8B (student).

### 1.2 Key contents & decisions (detailed summary)

Datasets (Dialogue & QA): MedDialog/HealthCareMagic/iCliniq, MedMCQA, PubMedQA, DrugEHRQA, MIMIC-IV (for structured fields). These cover conversational style, MCQ reasoning, paper-grounded QA, and medication/EHR specifics.

Unifying schema: standard QAC triples

{ "context": "<optional history/EHR>", "question": "<patient/MCQ stem>", "answer": "<doctor/solution>" }

- Multi-turn dialogues → prior turns become context, latest user turn is question, doctor reply is answer.

- MCQ → convert to free-form answer (correct option + explanation).

- Outputs stored as JSONL, enabling scalable streaming and sharding.

Processing policies

- Balance & splits: keep 10–20% held-out validation; sample to avoid over-weighting long dialogues.

- Proposed mix for SFT: ~70–75% reasoning QA (MedMCQA/PubMedQA), ~25–30% conversational (MedDialog).

- Provenance: persist dataset, subject, year, license, to support time-aware retrieval and audits.

Augmentation (robustness & coverage)

- Paraphrase (2–3x per question via high-quality teacher),

- Decompose multi-part questions into focused sub-Qs,

- Context perturbation (non-critical attributes only),

- Controlled synonyms with medical lexicons.

- QA: sample review; forbid semantic drift; cap per-item aug to limit style bias.

Knowledge Distillation (teacher → student)

- Response distillation + selective CoT distillation (short, structured rationales; citations first).

- Multi-teacher option (Gemini-2.5-Pro/Flash + MedGemma-27B-it) normalised via style prompts.

- Quality gates: auto-flags for uncertain language and fake citations; 5% clinician spot-check in dosage/contraindications.

Fine-tuning methods

- LoRA SFT on students (Qwen3-4B/8B): int8/4-bit loading, ranks 8–32, target attn projections; gradient checkpointing + Flash-Attn2.

- GRPO after SFT to optimize correctness & reasoning with hybrid rewards (exact-match for MCQ + semantic similarity for free-form, optional “citation present” bonus).

- Two-phase keeps outputs stable then improves logic.

Benchmarking & evaluation

- MCQ: accuracy via LM-Harness-style prompts (force “A/B/C/D” output).

- Free-form: BERTScore-F1 + key-term F1; add refusal-when-unsure and safety checks.

- Human eval: Likely not accessible for this project

Inference & routing

- Tiered multi-model router: small NVIDIA SLM for simple factoids; Gemini-2.5 for complex/diagnostic; distilled student as default.

- Round-robin API keys to spread quota; failover on uncertainty.

Deliverable: Fine-tuning Dictionary (living spec)
URL: https://hackmd.io/@ngFNmXW1RVOfNb7b3NYBJg/instruction

## 2) Task 2 — Benchmarking Models

Time: 6h

### 2.1 MedAlpaca-7B (lightweight medical LLM) — Results

Dataset size: 147,217 questions
Overall accuracy: 21.02%

Per-subject accuracy

| Subject | #Samples | Accuracy |
| --- | --- | --- |
| Dental | 8,175 | 24.37% |
| Anatomy | 11,525 | 23.60% |
| ENT | 4,053 | 23.56% |
| Physiology | 7,057 | 23.44% |
| Anaesthesia | 2,476 | 23.26% |
| Unknown | 2,417 | 22.34% |
| Orthopaedics | 2,469 | 21.91% |
| Radiology | 3,527 | 21.86% |
| S&PM | 9,744 | 21.64% |
| Ophthalmology | 5,588 | 21.64% |
| Medicine | 14,029 | 21.16% |
| Gyn&Obs | 7,860 | 21.06% |
| Surgery | 13,516 | 21.05% |
| Forensic | 4,784 | 21.03% |
| Pediatrics | 6,494 | 20.22% |

Observations & diagnosis

- Below random-guess (≈25%) for 4-choice MCQ → likely prompt/output-format mismatch (e.g., free-text instead of a single letter), knowledge gaps, or domain drift.

- Highest subjects (Dental/Anatomy/ENT) cluster near ~23–24% but still sub-baseline.

- Indicates MedAlpaca-7B is insufficient as-is; supports our plan to distill stronger teachers and apply GRPO.

Immediate fixes for next run

- Enforce strict “Options: A/B/C/D … The correct option is: <ONE LETTER>” prompt; parse the first capital letter only.

- Deterministic decoding (temperature = 0, top-p = 1).

- Add few-shot format exemplars per subject to reduce schema errors.

### 2.2 DeepSeek-R1-0528-Qwen3-8B (reasoning + GRPO) | On-going (end 23/08)

- Goal: establish a student baseline post-LoRA SFT, then GRPO on MCQ rewards.

- Planned metrics: MCQ accuracy, CoT step-correctness, refusal-when-unsure.

- Hardware: local 24 GB GPU feasible with 4-bit + LoRA; GRPO mini-batches with accumulation.

### 2.3 MedGemma-27B-it (teacher/foundation) | On-going (depends on HPC)

- Usage: teacher for response + selective CoT distillation; potential commercial-grade foundation for SFT when GPUs available (VastAI /Colab).

- Next: generate ~1k high-quality distilled Q/A (+ brief rationales) focused on worst subjects from MedAlpaca run.

## 3) Impact & recommendations

- Proceed with KD + GRPO: The MedAlpaca baseline justifies distilling Gemini-2.5/MedGemma-27B-it into Qwen3-8B and running GRPO to optimise MCQ correctness.

- Tighten evaluation harness: Lock prompt formats, decoding, and parsing to avoid avoidable losses.

- Subject-adaptive training: Oversample low-performing subjects (Pediatrics, Surgery, Medicine) in SFT and GRPO reward sets.

- Safety overlay: Keep “citation-first, advice-second” prompting and refusal templates in all students.

## 4) Risks & mitigations

| Risk | Effect | Mitigation |
| --- | --- | --- |
| GPU scarcity for teacher runs | Slow distillation | Use Gemini-2.5 for remote CoT; rent VastAI/Colab short bursts |
| Format errors on MCQ | Artificially low scores | Hard prompt schema + parser; few-shot exemplars |
| Citation hallucination in KD | Bad habits in student | Regex checks, teacher choice, clinician spot-checks |
| Over-augmentation drift | Loss of clinical fidelity | Cap per-item aug; manual QA samples |

## 5) Artifacts & links

- Fine-tuning Dictionary (KD1/KD2): https://hackmd.io/@ngFNmXW1RVOfNb7b3NYBJg/instruction

- MedAlpaca-7B eval CSV: https://drive.google.com/file/d/1Uw0zW3gpW5FjONSdoRdAfzfgyEvUYyok/view?usp=sharing

- Colab Notebook:

https://colab.research.google.com/drive/12PLhfgMa17FZtS6L8ChFh9WDZwBbfb7A?usp=sharing

## 6) Plan for next week (Week 4)

- KD production pass: Distil 1k–2k high-quality Q/A (+ concise CoT) from Gemini-2.5 & MedGemma-27B-it; log provenance.

- Student SFT: LoRA on Qwen3-8B with balanced QAC; eval on held-out MCQ + free-form.

- GRPO pilot: MCQ reward (exact-match + semantic fallback) on the worst 3 subjects.

- Benchmark rerun: Re-evaluate MedAlpaca (fixed prompts) + baseline Qwen3-8B; report accuracy, refusal, latency.

- Docs: Update Dictionary with exact prompts, reward definitions, and harness configs.

## 7) Time breakdown (this week)

| Activity | Hours |
| --- | --- |
| Research & author Fine-tuning Dictionary (reading, writing, schema design, QA) | 12 |
| Benchmarking MedAlpaca-7B (prep, run, analysis, write-up) | 6 |
| Total | 18 |

Note: All outputs are for information and research only and not medical advice; we will continue to enforce safety prompts and clinician escalation in subsequent prototypes.