# Fortnight Worklog — Medical AI Project

Name: Dang Khoa Le

Student ID: 103844421

Coverage: Week 3 (documentation of researches, model benchmarking, data processing and augmentation), Week 4 (data processing and augmentation, model finetuning, advance finetune techniques, MoE architecture).

Focus: Phase-1 prototype (Infra + RAG), data/finetune pipeline hardening, baseline benchmarks, & model-merging R&D

## 0) Executive snapshot

- Phase-1 app surfaced: helped Infra ship the first multimodal prototype (Gemini LLM + FastAPI) packaged as a Docker image and deployed to Hugging Face Space. This gives us a low-cost demo surface while we prepare a budget request to the school for cloud GPUs and storage to host our full multimodal MoE with fine-tuned experts.

- Phase-1 RAG stood up: supported the RAG stream to build a naive semantic retriever with a production-ready embedding pipeline and MongoDB Atlas vector collections (+ rich metadata) ingesting our processed medical corpora.

- Finetuning in flight: kicked off LoRA/QLoRA training runs across the unified datasets; current end-to-end job is in progress (~63 hours), after which we’ll run the full benchmark battery (MCQ accuracy + free-form similarity + safety/refusal).

- Benchmarks & role assignment: consolidated baselines (on MedMCQA dataset):

  - MedAlpaca-7B: 21.02% (Dental 24.37%, Anatomy 23.60%)

  - BioMistral-7B: 20.01% (Anaesthesia 23.75%, Dental 22.72%)

  - BioMistral-7B-SLERP (merged): 16.82%

  - DeepSeek-R1 Qwen3-8B: 5.64% (general reasoning baseline; we’ll use it as orchestrator in an MoE, delegating to domain experts and coordinating cross-domain threads)

- Merging methods R&D: surveyed SLERP, TIES, DARE as weight-space fusion techniques for domain-homogeneous merging and cross-model transfer; designed ablations to test them after we lock strong per-expert SFT.

## 1) Infra support - Phase-1 multimodal prototype (Gemini + Docker on HF Space)

What I did

- Containerised a minimal FastAPI app with routes.

- Integrated Gemini for multimodal inference via an adapter layer; added system prompts for safety/clinical disclaimers.

- Wired structured logging (request id, token usage, response latency) + basic metrics so we can later export to a dashboard.

- Produced Dockerfile + requirements.txt + HF Space config; validated cold-start / warm latency and concurrency 1-2.

Why it matters

- Gives the team and supervisors a touchable demo while we request budget for a proper GPU cluster (school cloud/HPC, will in-touch to ask for better cloud computing resources, e.g., AWS/Azure) to host distilled students + MoE and enable image-heavy flows (scans, reports).

Next for Infra

- Add Env templating (.env.sample) and healthcheck in Compose for retrieval sidecars; CI step to build/push images.

- Tie in observability hooks (prompt trace, retrieval coverage@k, refusal-rate) from the RAG layer.

## 2) RAG support - Phase-1 naive semantic retrieval

What we are doing

- Finalised the ingestion pipeline (clean → chunk → embed → upsert) using MiniLM as baseline embeddings (upgrade path to jina-v4 when latency allows).

- Created MongoDB Atlas collections with vector indexes and rich metadata (source, domain, section, published_date, license) to support filtering and time-aware retrieval.

- Implemented a slim retriever API that returns top-k chunks (+ provenance) for /chat, plus token-budgeted prompt construction (citations first).

Outcomes

- We can now retrieve from the processed corpora (PubMedQA, HealthCareMagic, iCliniq, etc.) directly into the chat loop, enabling grounded answers and source-linked summaries in the Phase-1 app.

Next for RAG

- Sweep chunk sizes and k; optional reranker (bge-reranker-large) if latency budget allows.

- Add STM/LTM memory (LRU + vector summaries) for context carry-over.

## 3) Finetuning - status, timelines

This fortnight

- Completed dataset cleaning/centralising and created deterministic train/val/test JSONL splits (seed=42).

- Exercised and documented a robust LoRA/QLoRA training script (prompt-masking, label-ignore, early stopping, small generation sanity checks, and log export).

- Current run: full-corpus LoRA job is in progress (~63 hours) on HPC; once finished, we’ll checkpoint the best epoch by eval loss and export adapters.

Benchmark plan (immediately after the run)

- MCQ harness (MedMCQA/PubMedQA-style): strict A/B/C/D parsing with deterministic decoding.

- Free-form: BERTScore-F1 + key-term F1; track refusal and unsafe-advice rates.

- Subject-wise analysis: report uplift in Pediatrics / Surgery / Medicine (historically low).

Why it matters

- Establishes a measurable delta vs. Week-3 baselines and validates whether LoRA alone suffices before KD + GRPO.

## 4) Model-merging research (SLERP, TIES, DARE) - scope & experimental design

Goal: explore weight-space fusion to form domain-homogeneous experts and test cross-model transfer once we have decent per-expert SFT.

- SLERP (spherical interpolation): interpolates parameter vectors on a hypersphere to blend behaviours while reducing linear-path collapse; we’ll test α∈{0.2,0.5,0.8}.

- TIES (sign-/magnitude-aware sparse merge): resolves conflicting directions by pruning low-salience deltas and sign-aligning overlapping weights before averaging.

- DARE (delta-rescaled residuals): rescales update deltas to preserve common features while down-weighting domain conflicts; often stabilises merges across distinct training runs.

Ablations we planned

- Single-domain homogeneous (e.g., Anatomy-tuned + Physiology-tuned) → expect complementary gains.

- Cross-domain (e.g., Dental + Radiology) → check for interference; compare SLERP vs TIES vs DARE.

- Merged vs distilled: compare a merged checkpoint with a distilled student at equal parameter budgets.

Guardrails

- Always evaluate on a held-out slice; never merge into the MoE orchestrator (DeepSeek-R1 Qwen3-8B) directly—keep it stable to plan/delegate.

## 5) Benchmarks - consolidated status

Below is the fortnight view using the agreed harness and results so far.

| Model | Overall | Best Subjects (top-2) | Notes |
| --- | --- | --- | --- |
| MedAlpaca-7B | 21.02% | Dental 24.37%, Anatomy 23.60% | Formatting & domain limits; target for LoRA/KD uplift. |
| BioMistral-7B | 20.01% | Anaesthesia 23.75%, Dental 22.72% | Baseline; slightly lower than MedAlpaca on our split. |
| BioMistral-7B-SLERP | 16.82% | — | Early merge; confirms need for merge method tuning. |
| DeepSeek-R1 Qwen3-8B | 5.64% | — | Weak on medical MCQ out-of-box; we’ll use it as MoE orchestrator (planner/tool router). |

Interpretation

- The sub-25% scores indicate either format leakage or knowledge mismatch; our harness now enforces single-letter outputs and few-shot schema exemplars to remove measurement noise.

- Expect LoRA + KD to lift accuracy, then GRPO to harden reasoning/format fidelity.

MedAlpaca per-subject accuracy

| Subject | #Samples | Accuracy |
| --- | --- | --- |
| Dental | 8,175 | 24.37% |
| Anatomy | 11,525 | 23.60% |
| ENT | 4,053 | 23.56% |
| Physiology | 7,057 | 23.44% |
| Anaesthesia | 2,476 | 23.26% |
| Unknown | 2,417 | 22.34% |
| Orthopaedics | 2,469 | 21.91% |
| Radiology | 3,527 | 21.86% |
| S&PM | 9,744 | 21.64% |
| Ophthalmology | 5,588 | 21.64% |
| Medicine | 14,029 | 21.16% |
| Gyn&Obs | 7,860 | 21.06% |
| Surgery | 13,516 | 21.05% |
| Forensic | 4,784 | 21.03% |
| Pediatrics | 6,494 | 20.22% |

## 6) Outcomes & alignment to the original plan

- Datasets unified + splits reproducible → enables fair A/B testing across models and merges.

- Phase-1 app + naïve RAG live → end-to-end demo with citations; paves the way for budget discussion (GPU hours, managed DB/storage).

- Training pipeline reproducible (scripts, seeds, logs, plots) → shortens iteration loops during Weeks 5–6.

## 7) Risks & mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| GPU scarcity for teacher/KD | Slows distillation | Use Gemini for remote CoT; short GPU (HPC) bursts for MedGemma |
| MCQ prompt/parse errors | Artificially low accuracy | Strict schema + deterministic decoding + few-shot per subject |
| Merge instability (SLERP/TIES/DARE) | Degraded merged accuracy | Constrain α; prune conflicts (TIES); rescale deltas (DARE); always compare to SFT baselines |
| EMR privacy in future phases | Compliance risk | Read-only, PHI scrubbing, field whitelist, and audit logs from day one |

## 8) Plan for Weeks 5–6 (actionable)

Infra

- Add Compose (API + retriever + memory) with healthchecks; export logs to a lightweight dashboard.

- Prepare the budget brief (GPU hours, storage, egress) with clear Phase-2 milestones.

RAG

- Parameter sweep (chunk size/k); optional reranker; integrate STM/LTM memory and prompt budgeter.

Models

- Complete current LoRA run → benchmark (MCQ + free-form + safety).

- Begin KD pass (Gemini/MedGemma as teachers) on weak subjects, then a GRPO pilot on MCQ exact-match rewards.

- Start merge ablations (SLERP/TIES/DARE) on SFT checkpoints; keep the DeepSeek-R1 orchestrator fixed.

KPIs

- +10pp MCQ over MedAlpaca baseline post-LoRA (≥31%), +5pp after KD/GRPO on worst subjects.

- RAG recall@k ≥ 0.75, P50 retrieval latency ≤ 250 ms.

- Refusal-when-unsure ≥ 95th percentile on safety probes; zero PHI leakage.

## 9) Time breakdown (fortnight)

| Stream | Wk-3 (h) | Wk-4 (h) | Notes |
| --- | --- | --- | --- |
| Infra prototype (Gemini multimodal, Docker, HF Space) | 3 | 6 | Build, deploy, verify, logging |
| RAG pipeline (embedder, Atlas vector collections, retriever API) | 4 | 4 | Ingest + metadata schema + top-k |
| Data & splits (clean/centralise/augment) | 5 | 5 | Final checks & re-runs on anomalies |
| Finetune pipeline (LoRA/QLoRA scripting, runs, logs) | 4 | 3 | Current 63-hour run in progress |
| Benchmarking & analysis | 2 | 2 | Consolidate results; fix harness |
| Model-merging R&D (SLERP/TIES/DARE) | — | 2 | Survey + experiment design |
| Total | 18 | 22 | 40 hours |

### Appendices / references

Week-3:

- Delivered a Fine-tuning Dictionary (KD1/KD2) that standardises our end-to-end pipeline: data mining → QAC unification → augmentation → distillation (teacher→student) → LoRA SFT → GRPO → benchmarking → inference & routing.
Document link: https://hackmd.io/@ngFNmXW1RVOfNb7b3NYBJg/instruction

- Model Benchmark CSV (MedAlpaca-7B and more):

https://drive.google.com/file/d/1Uw0zW3gpW5FjONSdoRdAfzfgyEvUYyok/view?usp=sharing

- Active Collab session for model benchmarking:

https://colab.research.google.com/drive/12PLhfgMa17FZtS6L8ChFh9WDZwBbfb7A?usp=sharing

Week 4:

- Five datasets fully cleaned, centralised, and lightly augmented into a single instruction-tuning schema; uploaded to HPC and verified.

- Med Processing pipeline (Active Space on HF):

https://huggingface.co/spaces/BinKhoaLe1812/MedAI_Processing

- Drive workspace: https://drive.google.com/drive/folders/1JvW7its63E58fLxurH8ZdhxzdpcMrMbt?usp=drive_link

All outputs are for research/education and not medical advice. Safety prompts and clinician escalation remain mandatory in all user-facing flows.