Weekly Worklog — Medical AI Project

Name: Dang Khoa Le

Student ID: 103844421

Coverage: Week 4

Focus: Data readiness + LoRA and QLoRA fine-tuning pipeline

## 0) Executive snapshot

- Five datasets fully cleaned, centralised, and lightly augmented into a single instruction-tuning schema; uploaded to HPC and verified.

  - Drive workspace: https://drive.google.com/drive/folders/1JvW7its63E58fLxurH8ZdhxzdpcMrMbt?usp=drive_link

- Built a deterministic merge → dedup → shuffle → split workflow (seed=42) that writes train/val/test JSONL for downstream SFT/RL.

- Documented and exercised a LoRA/QLoRA fine-tuning script for MedAlpaca-7B, with prompt-masking, early stopping, generation sanity checks, and experiment logging.

## 1) Task A - Dataset processing

Time spent: ~10h

### A1. Datasets covered (source → status)

| Dataset | Size | Status this week | Notes |
| --- | --- | --- | --- |
| PubMedQA unlabelled | 67k | Cleaned, canonicalised, augmented, centralised | Unlabelled prompts paired with synthesized instruction; retained for KD/self-label |
| PubMedQA labelled | 6k | Cleaned, canonicalised, augmented, centralised | Gold labels prioritised in val/test splits |
| PubMedQA map (mix U/L + synthetic) | 340k | Cleaned, canonicalised, augmented, centralised | Treated as mixed-quality; down-weighted in val |
| HealthCareMagic (mix) | 100k | Cleaned, canonicalised, augmented, centralised | Dialogue → single-turn QAC extraction |
| iCliniq (labelled) | 10k | Cleaned, canonicalised, augmented, centralised | Source provenance retained |

Workspace link (raw + processed): Drive folder above (raw data provided in /raw directory).

### A2. Unified schema (per row / JSON line)

We standardised all corpora to Alpaca-style instruction-tuning fields:

instruction, input, output, source, id, task

- instruction — the directive, e.g., “Answer the biomedical question using the provided context. Include a concise rationale if possible.”

- input — patient question and/or short context (dialogue, abstract snippet).

- output — target answer (doctor reply or MCQ solution + brief rationale).

- source — dataset tag (e.g., pubmedqa_l, healthcaremagic).

- id — deterministic hash when absent (stable across re-runs).

- task — constant biomedical_qa.

### A3. Cleaning rules (applied consistently)

- Column coercion — missing required fields created with safe defaults; strings stripped; invalid rows dropped (empty instruction/input/output).

- De-duplication — by id when present, otherwise by the (instruction,input,output) triplet.

- Dialogue handling — for multi-turn sources, extracted latest patient question as input and paired doctor reply as output; earlier turns folded into context when present.

- MCQ conversion — converted choice items into free-form output = correct option text + (optional) explanation to improve reasoning supervision.

- Provenance — source tags kept for audit, sampling, and domain balancing.

### A4. Light augmentation (precision-safe)

- Paraphrase of questions (≤1–2 per item) with strict “no fact change” constraints; original output retained.

- Context perturbation only on non-critical attributes (e.g., reorder neutral sentences); clinical semantics preserved.

- Sampling caps to avoid style drift; augmented items never placed into the test set.

### A5. Reproducible split (seed=42)

- Shuffle then splits: train 80% / val 10% / test 10%, with labelled sets (e.g., PubMedQA-L, iCliniq) up-weighted in val/test for reliable evaluation.

- Outputs (for downstream code):

  - data/processed/pubmedqa_train.jsonl

  - data/processed/pubmedqa_val.jsonl

  - data/processed/pubmedqa_test.jsonl

## 2) Task B — HPC upload + merge/split orchestration

Time spent: ~3h

### B1. Script used: convert_merge_split.py

- Inputs: multiple CSVs (e.g., pubmedqa_l.csv, pubmedqa_u.csv) and JSONLs (healthcaremagic.jsonl, pubmedqa_map.jsonl).

- Coercion: _coerce_df_columns() guarantees the REQ_COLS exist (adds defaults), trims whitespace, and drops empty triplets.

- Dedup: id-aware; falls back to triplet dedup.

- Shuffle & split: deterministic with --seed.

- Outputs: three JSONLs with consistent schema and names expected by training scripts.

- Robustness: CSV read with on_bad_lines="skip"; JSONL lines parsed defensively (skip invalid JSON).

### B2. Example HPC command

python scripts/convert_merge_split_pubmedqa.py \

--in-csv   data/pubmedqa_l.csv data/pubmedqa_u.csv \

--in-jsonl data/healthcaremagic.jsonl data/pubmedqa_map.jsonl \

--out-dir  data/processed \

--train 0.8 --val 0.1 --test 0.1 --seed 42

### B3. Verification

- Logged row counts before/after dedup; confirmed non-zero splits; spot-checked random samples from each split to ensure instruction/input/output are sensible and source is populated.

- Checksums recorded for large artifacts post-upload.

## 3) Task C — LoRA/QLoRA fine-tuning MedAlpaca-7B

Time spent: ~6h (script review, configuration, trial runs)

### C1. Script used: finetune.py (core techniques)

- Prompt construction: Alpaca format via build_prompt():

### Instruction:

{instruction}

### Input:

{input}

### Response:

- Label masking: tokenise prompt and answer separately; labels for the prompt portion are set to -100 so loss is computed only on the answer (prevents the model from learning to “echo” the prompt).

- Dynamic padding: custom pad_to_max() pads labels with -100, ensuring correct masking across batches.

- PEFT LoRA:

  - Configurable targets: q_proj,k_proj,v_proj,o_proj,gate_proj,...

  - Typical defaults: r=16, alpha=32, dropout=0.05 (tunable).

  - Prints trainable parameter count to verify PEFT is active.

- QLoRA path (optional): --use-qlora loads the model with 4-bit NF4 (BitsAndBytes), plus prepare_model_for_kbit_training() for k-bit stability; bf16/fp16 toggles supported.

- Stability aids: optional gradient checkpointing, warmup ratio, and cosine/linear schedulers; EarlyStopping on eval_loss with patience.

- Evaluation hooks:

  - Small generation sanity check on a val subset (deterministic decoding, temperature=0.0).

  - Simple Y/N/Maybe exactish metric (fast proxy for sanity; primary selection remains eval_loss).

  - Final eval/test loss and training log JSON persisted; optional loss curve (training_progress.png).

### C2. Typical run (LoRA, bf16)

python scripts/finetune.py \

--model-dir model/medalpaca-7b \

--train-json data/processed/pubmedqa_train.jsonl \

--val-json   data/processed/pubmedqa_val.jsonl \

--test-json  data/processed/pubmedqa_test.jsonl \

--out-dir    checkpoints/medalpaca_pubmedqa_lora \

--epochs 3 --batch-size 1 --grad-accum 16 \

--lr 2e-4 --warmup-ratio 0.03 --scheduler linear \

--bf16 --early-stopping-patience 3 \

--eval-steps 200 --save-steps 200 --logging-steps 50 \

--max-len 2048

### C3. What I checked / tuned

- Tokenizer pad set to EOS if missing; left padding for generation stability.

- Max length 2048 to keep longer PubMed contexts feasible (watch VRAM).

- Deterministic generation during sanity checks to avoid noisy comparisons.

- Outputs saved: best checkpoint (by eval_loss), tokenizer, training logs, and PNG loss plot.

- Next knobs: batch size (with grad accumulation), LoRA rank, and scheduler for sharper convergence.

## 4) Evidence & artifacts

- Drive (raw + processed corpora): https://drive.google.com/drive/folders/1JvW7its63E58fLxurH8ZdhxzdpcMrMbt?usp=drive_link

- Processed JSONL outputs: data/processed/pubmedqa_{train,val,test}.jsonl (HPC)

- Training outputs: checkpoints/medalpaca_pubmedqa_lora/

  - training_log.json (all steps)

  - training_progress.png (loss curves)

  - config.json, adapter_config.json, tokenizer files

- Scripts: scripts/convert_merge_split.py, scripts/finetune.py

## 5) Challenges & how I handled them

- Heterogeneous schemas across CSV/JSONL → solved with coercion + defaults, plus explicit triplet validation.

- Duplicate content in mixed sources → id-aware dedup first, then triplet fallback.

- Long contexts causing truncation → set max_len=2048; will later sweep chunking vs max_len.

- Augmentation drift risk → constrained paraphrase count; no augmented items in test.

6) What’s next (Week-ahead plan)

- First LoRA baseline: complete a 3-epoch LoRA run on MedAlpaca-7B; record eval/test loss, and a small QA probe for qualitative sanity.

- Harness hardening: add a compact MCQ evaluation (A/B/C/D parsing) on a held-out PubMedQA subset to complement loss-only tracking.

- Distillation batch: generate a 1–2k teacher set (Gemini / MedGemma) focused on low-performance categories; append to train with flags for ablation.

- Retrieval prep: start pushing cleaned abstracts/snippets into the RAG indexer (MiniLM baseline) for citation-first prompting during eval.

- Repro pack: commit exact commands, environment files, and data cards to the repo for auditability.

## 7) Time breakdown

| Activity | Hours |
| --- | --- |
| Cleaning, coercion, augmentation, centralising (5 datasets) | 10 |
| HPC upload + merge/split orchestration + verification | 3 |
| Fine-tuning script review/config + trial runs (LoRA/QLoRA) | 5 |
| Total | 18 |

### Reflection

This week closed the data readiness gap and put a repeatable SFT pipeline in place. The combination of stable splits, prompt-masked training, and early stopping should give us a trustworthy baseline to layer distillation and GRPO on top. The immediate priority is to lock a clean LoRA baseline (loss + small MCQ accuracy) and then inject high-quality teacher data to drive a measurable gain.